Appendix D: Log Report

Doctor System - Online Appointment and Medical Records Platform

Week 1

Work achieved this week - Met with the supervisor and agreed on the scope of the Doctor System project: an online booking and medical records platform for a clinic. - Drafted the initial list of user roles (admin, doctor, patient) and wrote a short vision statement for the project. - Set up the development environment on my laptop: installed PHP 8.4, Laravel 12, Node.js, MySQL through Laragon, and initialised the Git repository. - Installed the Laravel Modules package and created the first empty modules so the folder structure is ready for the coming weeks.

Problems encountered - action/resolution - At first I was not sure whether to build the project as a single Laravel app or to split it into modules. After reading the Laravel Modules documentation and discussing it with the supervisor, I decided to go with a modular structure because it will be easier to maintain as the project grows.

Work planned for next week - Finish the requirements document and the basic use-case diagram. - Start designing the database schema (users, doctors, patients, appointments). - Create the Auth module and the basic login pages.

Week 2

Work achieved this week - Wrote the functional and non-functional requirements document and reviewed it with the supervisor. - Designed the first version of the database schema and drew the ERD for users, doctors, patients, appointments and medical examinations. - Created the migrations for the core tables and ran them locally without errors. - Built the Auth module with login, registration and password reset for the three guards (admin, doctor, patient).

Problems encountered - action/resolution - Setting up multiple guards in Laravel was harder than expected. The default configuration only supports one guard well. I read the Laravel docs on custom guards and added a separate providers entry for each user type, which solved the issue.

Work planned for next week - Build the admin dashboard layout using the Vuexy theme. - Start the AdminManagement module (users, roles, permissions with Spatie). - Seed the database with test accounts so I can log in during development.

Week 3

Work achieved this week - Integrated the Vuexy Bootstrap 5 theme into the Theme module and made it work with Laravel Vite. - Built the admin dashboard layout: sidebar, top navbar, and the main content area. - Installed Spatie Permission and created the first roles (super-admin, admin, doctor, patient) with a small set of permissions. - Wrote a seeder that creates one test account for each role so the team can log in quickly.

Problems encountered - action/resolution - Vite was not compiling the theme assets because the paths in vite.config.js were pointing to the wrong folder. I fixed it by adding the module resource path to the Vite input array, and the assets started building correctly.

Work planned for next week - Start building the Doctor module: profile, specialisations, working hours. - Start building the Patient module: profile and medical history fields. - Add the first CRUD screens for doctors in the admin dashboard.

Week 4

Work achieved this week - Built the Doctor module with CRUD for doctors, their specialisations and their weekly working hours. - Built the Patient module with CRUD for patients, including basic medical history fields. - Used Form Requests for validation and Actions for business logic, following the project coding standards (thin controllers). - Added Spatie Media Library so doctors and patients can upload profile pictures.

Problems encountered - action/resolution - When I tried to upload large images the request was failing with a 413 error. I increased the upload_max_filesize and post_max_size in php.ini and added a simple image size check inside the Form Request, which fixed it.

Work planned for next week - Start the Booking module: appointment model, slots, and booking flow for patients. - Build the doctor calendar view so doctors can see their daily appointments. - Wire the public booking page for patients.

Week 5

Work achieved this week - Built the Booking module: appointment model, time-slot generation based on the doctor working hours, and the patient booking flow. - Added a doctor calendar view that lists today and the next few days of appointments. - Created a public booking page where any visitor can search a doctor by specialisation and book an appointment. - Added email confirmation for a new booking using a Laravel Mailable.

Problems encountered - action/resolution - The time-slot logic was creating overlapping slots when two patients tried to book at the same time. I added a database-level unique index on (doctor_id, start_at) and handled the duplicate key exception in the booking Action, which removed the overlap.

Work planned for next week - Start the MedicalExamination part of the Doctor module (vitals, diagnosis, prescription). - Build the patient dashboard so patients can see their appointments and reports. - Add a simple reminder email one day before the appointment.

Week 6

Work achieved this week - Built the MedicalExamination feature under the Doctor module: vitals, diagnosis, prescription and notes. - Connected the examination to the appointment so every finished appointment has an examination record. - Built the patient dashboard with the list of upcoming appointments and the history of past examinations. - Added a scheduled command that sends a reminder email the day before the appointment.

Problems encountered - action/resolution - The scheduler was not running on my machine because Task Scheduler was not configured. I set up a Windows scheduled task to run "php artisan schedule:run" every minute, and after that the reminders started going out as expected.

Work planned for next week - Start the Notification module (in-app bell, database notifications). - Install Laravel Reverb for realtime notifications. - Add a notification when the doctor finishes an examination so the patient sees it immediately.

Week 7

Work achieved this week - Built the Notification module with a custom notifications table and a Livewire bell-dropdown component. - Added the bell to the navbar of the doctor and the patient dashboards. - Installed Laravel Reverb and configured the broadcasting driver to use private channels per user. - Tested the flow end-to-end: when the doctor saves an examination, the patient bell updates in real time without refreshing the page.

Problems encountered - action/resolution - The notification rows were saving the word "Array" instead of the JSON payload. I traced it to the Notification model missing the casts, so I added protected $casts = ['data' => 'array', 'read' => 'boolean'] and the payload started saving correctly.

Work planned for next week - Start the Blog/CMS module for the public website (news, articles). - Build the public landing page and the "about us" / "contact" pages. - Add basic SEO meta tags using the Seo module.

Week 8

Work achieved this week - Built the Blog module: categories, tags and posts with a simple editor for the admin. - Built the public Website module with the landing page, about, services and contact pages. - Wired the Seo module to manage meta title, description and Open Graph tags per page. - Added multi-language support (English and Arabic) using Spatie Translatable on the main content fields.

Problems encountered - action/resolution - Arabic text was rendering left-to-right on the public pages. I added the dir="rtl" attribute to the html tag when the locale is Arabic and included the RTL version of the Bootstrap stylesheet, which fixed the layout.

Work planned for next week - Start the payment integration (Iyzico) for paid appointments. - Add invoice generation (PDF) after a successful payment. - Start writing unit and feature tests for the main flows.

Week 9

Work achieved this week - Integrated Iyzico payment for paid appointments: the patient pays online before the booking is confirmed. - Generated a PDF invoice after each successful payment and attached it to a confirmation email. - Wrote feature tests for the booking flow and the examination flow using Pest. - Cleaned up the codebase with Laravel Pint and fixed a few small issues found during code review.

Problems encountered - action/resolution - The Iyzico test environment was rejecting my requests because of a wrong API key. I double-checked the .env values, regenerated the sandbox credentials and the test payments started going through.

Work planned for next week - Final testing on a staging environment. - Write the user manual and the technical documentation. - Prepare the final report and the presentation slides.

Week 10

Work achieved this week - Deployed the project to a staging server and ran an end-to-end test with the supervisor. - Fixed the last small bugs found during testing and added a few usability improvements based on the feedback. - Wrote the user manual (admin, doctor and patient sections) and the technical documentation for future maintenance. - Prepared the final report and the presentation slides, and backed up the database and the source code.

Problems encountered - action/resolution - On the staging server the queue worker was not starting automatically after reboot. I added a Supervisor configuration file so the worker restarts on boot and after any crash, which solved the issue for good.

Work planned for next week - Submit the final report and hand in the source code. - Present the project to the committee. - Keep a small backlog of future improvements (mobile app, SMS notifications, analytics dashboard) for the next phase.